CODEVELIX

Integrated ERP & Manufacturing Management System

FINAL IMPLEMENTATION QUOTATION

Prepared for: Zeenat Pret
Prepared by: Codevelix
Website: https://codevelix.com/
Email: info@codevelix.com | Phone: +92 306 4228502
Location: Lahore, Pakistan
Document Date: 22 August 2026 | Revision: 1.0
Validity: 30 days from date of issue

# 1. Executive Summary

Codevelix is pleased to submit this final quotation for the design, development, and implementation of a fully integrated ERP and Manufacturing Management System for Zeenat Pret. This proposal is prepared against your business requirements document and covers production, inventory, multi-branch retail, accounts, HR, purchase, packing, dispatch, gatepass, and management reporting in one connected platform.

The solution is purpose-built for apparel manufacturing and retail operations. It connects the complete workflow from employee attendance and purchasing through production job cards, finished goods, outlet sales, online orders, dispatch, and financial reconciliation — without duplicate data entry across departments.

Total one-time implementation investment: Rs. 800,000 (Pakistani Rupees). Data migration, user training, go-live support, and a post-launch stabilization period are included within this amount.

# 2. Requirement Coverage Summary

The following table maps your stated requirements to the modules included in this quotation.

| Requirement Area | Scope in This Quotation | Delivery |
| --- | --- | --- |
| HR & Payroll | Employee records, attendance, shifts, leave, advances, PF, payroll, increments, performance history | Phase 2 |
| Purchase & Procurement | Requisitions, PO, receiving, rejection, returns, exchange, supplier ledger, low-stock alerts | Phase 3 |
| Inventory & Stock | Item master, stock ledger, transfers, issuance, barcode, valuation, multi-warehouse control | Phase 3 |
| Production Management | Style/Job Card, operations workflow, worker assignment, daily production, piece-rate wages, costing | Phase 4 |
| Accounts & Finance | Chart of accounts, vouchers, ledgers, expenses, petty cash, bank/cash, P&L, balance sheet, reconciliation | Phase 5 |
| Packing, Dispatch & Gatepass | Finished goods receiving, packing, dispatch, vehicle/driver gatepass, delivery tracking | Phase 6 |
| Outlet POS (3 Branches) | Barcode billing, hold/resume, exchange, branch stock, transfers, daily closing, party ledgers | Phase 3–4 |
| Integrations | E-commerce order sync, courier booking/tracking/COD, FBR digital invoicing readiness | Phase 4–5 |
| Reports & Dashboards | Management and department dashboards, PDF/Excel export, audit trail, role-based access | All Phases |

# 3. Detailed Scope of Work

## 3.1 Core Platform & Security

User management with role-based access control (Admin, Management, HR, Purchase, Store, Production, Accounts, Outlet, Security)

Company and brand configuration with department-wise data visibility

Configurable approval workflows for purchase, leave, advances, production, and accounts

Complete audit trail — created by, updated by, approved by, with timestamp and change history

Daily automated backups, secure cloud hosting, and HTTPS access

## 3.2 HR & Payroll Management

Employee registration with CNIC, documents, bank details, department, designation, and employment history

Shift management with grace period, overtime rules, and shift allocation

Daily attendance — present, absent, leave, half-day, late arrival, early departure, manual correction with approval

Leave management — annual, casual, sick, emergency, unpaid; request, approval, balance, and history

Salary advances with approval, recovery schedule, and remaining balance tracking

Provident Fund (PF) — employee and company contribution, monthly calculation, ledger, and reports

Payroll processing — monthly salary, daily wages, production-based wages, allowances, deductions, bonuses

Salary increments, allowances, and complete employee history

HR reports — attendance register, leave analysis, payroll register, salary slips, PF summary

## 3.3 Purchase & Procurement

Purchase requisition with department request, priority, and approval workflow

Configurable item categories — fabric, accessories, maintenance, office/general stock

Supplier master with tax, payment terms, bank details, and transaction history

Purchase order creation with multi-level approval, tax, discount, and delivery schedule

Goods receiving against PO with ordered vs received vs rejected quantity

Rejection management with reason, return status, and replacement tracking

Purchase returns and supplier exchange with stock and ledger adjustment

Purchase reports — daily/monthly/supplier-wise/item-wise, pending POs, outstanding quantities

Automatic low-stock alerts when items fall below minimum level

## 3.4 Inventory & Warehouse Management

Product/item master — code, name, category, colour, size, fabric type, barcode, SKU, min/max stock

Stock ledger — opening, purchase, production, transfer, issue, return, adjustment, damaged, closing

Stock issuance to production, departments, and approved users with full traceability

Inter-warehouse and inter-location stock transfers with in-transit control

Scan-based controls — wrong scan blocked, duplicate scan blocked, negative stock blocked

Stock valuation reports — item-wise, category-wise, warehouse-wise, movement history

Finished goods variant control by Article + Colour + Size + SKU

## 3.5 Production & Manufacturing

Job Card / Style management — article code, tech pack, BOM version, colour-wise tracking, planned quantity

Version-controlled Tech Pack and BOM with approval workflow; no hard delete after approval

Embroidery planning — repeat-wise issue based on configurable machine-head standards

Backup store — reserve non-embroidered components against Job Card until embroidery reconciles

Stage-wise production workflow: PO → QC → Warehouse → Sampling → Job Card → Dyeing → Embroidery → Cutting → Stitching → Press → Packing → Finished Goods

Stage issue/receive with automatic short/excess calculation, allowed loss, debit notes, and vendor/worker rates

Worker assignment and daily production recording — completed qty, accepted/rejected qty, piece-rate wages

Weekly worker settlement — stitch, press, pack — with payable ledger and duplicate-payment prevention

Pre-cost vs post-cost per good suit with variance reporting by article and collection

Production dashboard — active job cards, stage ageing, embroidery pending, backup reserved, cost variance

Size-wise control (XS to XL): planned, cut, stitched, packed, short quantities

## 3.6 Accounts & Finance

Chart of accounts, journals, vouchers, and period locking

Supplier payable, customer receivable, worker payable, and courier receivable ledgers

Automatic day book from production, store, outlet, purchase, and payroll transactions

Expense management by category with attachments and approval

Petty cash — opening, received, expense, transfer, closing, reconciliation

Bank and cash accounts — deposits, withdrawals, transfers, bank reconciliation

Department-wise reconciliation — production vs payable, FG vs store, outlet vs cash, COD vs courier

Financial reports — trial balance, P&L, balance sheet, cash flow, aged receivable/payable

FBR digital invoicing support for tax-compliant sales invoices where required

## 3.7 Outlet POS — 3 Branches

Barcode/SKU billing with article, colour, size, quantity selection

Hold and resume bill, return and exchange against original invoice

Multi-payment — cash, card, bank, online, cheque, split payment

Branch-wise live stock, warehouse-to-outlet transfer with 4-step in-transit control

Branch purchase, expense, cash/bank accounts, customer and supplier ledgers

Daily outlet closing — opening + received − paid = expected cash reconciliation

Role control — Cashier, Outlet Manager, Accounts, Owner with configurable permissions

Invoice print, WhatsApp delivery, and reprint capability

## 3.8 Packing, Dispatch & Gatepass

Scan-based receiving of packed suits from production into finished goods store

Packing management — order, style, packed qty, carton/box number, packing employee

Dispatch to outlet, customer, or online order with pick list and courier details

Gatepass creation — vehicle, driver, material, quantity, destination, authorized person, security verification

Workflow: Order → Production → Quality → Finishing → Packing → Dispatch → Gatepass → Delivery

Dispatch reports — daily/weekly/monthly, customer-wise, order-wise, pending vs completed

## 3.9 Integrations

E-commerce integration — order import, SKU mapping, stock reservation, fulfilment write-back, inventory sync

Courier integration — consignment booking from dispatch screen, CN/tracking storage, delivery status, COD reconciliation

Returned/RTO stock released only after physical scan verification

Email integration for system-generated documents and notifications

## 3.10 Reports & Management Dashboard

Management dashboard — employees, attendance, payroll, purchases, inventory, production, dispatch, accounts

Department dashboards for HR, Purchase, Inventory, Production, Accounts, and Dispatch/Security

Configurable alerts — low stock, pending approvals, production delays, pending dispatch, outstanding balances

PDF and Excel export on all major reports

Advanced search and filter by date, department, employee, supplier, item, style, order, status

# 4. Implementation Approach

Codevelix follows a phased delivery model to reduce business disruption and ensure each department is trained before the next module goes live.

| Phase | Duration | Activities | Key Output |
| --- | --- | --- | --- |
| Phase 1 Foundation | Week 1–2 | Discovery, blueprint, master data structure, users, roles, departments, chart of accounts | Signed blueprint & configured base system |
| Phase 2 HR & Payroll | Week 3–4 | Employee enrollment, attendance, shifts, leave, advances, PF, payroll setup | Live HR & payroll module |
| Phase 3 Purchase & Inventory | Week 5–6 | Requisitions, PO, receiving, stock, transfers, low-stock alerts | Live purchase & inventory |
| Phase 4 Production & POS | Week 7–9 | Job Card, workflow, worker wages, costing, outlet POS (3 branches), integrations | Live production, outlets & integrations |
| Phase 5 Accounts | Week 10 | Vouchers, ledgers, reconciliation, financial reports, FBR invoicing | Live accounts module |
| Phase 6 Dispatch & Go-Live | Week 11–12 | Packing, dispatch, gatepass, data migration, UAT, training, go-live, stabilisation | Production go-live & handover |

Total estimated delivery timeline: 12 weeks from contract sign-off and receipt of initial master data, subject to timely client approvals and staff availability for training.

# 5. Dedicated Project Team

| Role | Allocation |
| --- | --- |
| Project Manager | 1 — single point of contact throughout engagement |
| Business Analyst / Implementation Consultant | 2 — requirement mapping, configuration, UAT |
| Production / Apparel Specialist | 1 — job card, embroidery, workflow, costing setup |
| Integration Engineer | 1 — e-commerce, courier, and third-party API connections |
| Data Migration Engineer | 1 — master data import and opening balance verification |
| Support Engineer (Post Go-Live) | 1 — dedicated for stabilisation and after-sales support |

# 6. Commercial Proposal

## 6.1 One-Time Implementation Investment

Codevelix offers a complete end-to-end implementation of the integrated ERP and Manufacturing Management System as defined in Section 3 of this quotation. The investment covers all modules, integrations, data migration, training, and go-live support.

| Description | Amount (PKR) |
| --- | --- |
| Complete ERP Implementation — all modules, 3 outlet branches, integrations, data migration, training, UAT, and go-live support | Rs. 800,000 |

This investment includes:

Core platform with users, roles, security, and approval workflows

HR, attendance, and payroll management

Purchase, procurement, and supplier management

Inventory, warehouse, and stock control

Production and manufacturing (Job Card, embroidery, workflow, costing, dashboard)

Accounts, finance, and department-wise reconciliation

Outlet POS for 3 branches

Packing store, dispatch, and gatepass management

E-commerce and courier integration

Reports, dashboards, and management analytics

Data migration, opening balances, on-site training, UAT, and go-live support

Payment terms: 50% (Rs. 400,000) upon contract sign-off | 50% (Rs. 400,000) upon go-live and final handover.

## 6.2 After-Sales Services & Annual Maintenance

Codevelix provides structured after-sales support so your operations continue smoothly after go-live. The following services are available as monthly or annual plans:

| Service | Standard Plan | Premium Plan |
| --- | --- | --- |
| Cloud hosting, SSL, daily backups & system updates | Included | Included |
| Software licence for all contracted modules | Included | Included |
| WhatsApp, phone & email technical support | Business hours | 24/7 priority |
| Bug fixes & security patches | Included | Included |
| Minor configuration changes | Up to 4 hrs/month | Up to 10 hrs/month |
| New user training | 1 session/quarter | Unlimited sessions |
| Monthly system health check & performance report | — | Included |
| Dedicated account manager | — | Included |
| Emergency on-site visit (Lahore) | — | 1 visit/quarter |
| Monthly subscription (all users) | Rs. 45,000/month | Rs. 75,000/month |
| Annual subscription (pay yearly — 2 months free) | Rs. 450,000/year | Rs. 750,000/year |

Note: After-sales subscription begins from the go-live month. User counts and plan tier are confirmed at handover. First 60 days post go-live include complimentary Standard Plan support at no additional charge as part of the implementation package.

## 6.3 What Is Included at No Extra Cost

Complete data migration — articles, components, colours, sizes, parties, workers, rates, opening stock and balances

Role-based on-site training in Urdu or English for all departments

User Acceptance Testing (UAT) support and issue resolution

60-day post go-live stabilisation with dedicated support engineer

Blueprint workshop within 5 working days of contract acceptance

All reports, dashboards, PDF/Excel export, and audit trail features

## 6.4 Exclusions

Hardware — barcode scanners, label printers, POS terminals, biometric devices, and networking equipment

Third-party subscription fees — e-commerce platform, courier account, SMS gateway, or payment gateway charges

Government taxes (GST/SRB) applicable on services as per prevailing law

Travel and accommodation for out-of-city visits beyond Lahore (if required)

Additional custom features, new modules, or branches beyond three outlets — quoted separately as change requests

Historical transaction data migration (opening balances and master data only are included)

# 7. Terms & Conditions

Validity: This quotation is valid for 30 days from the date of issue.

Payment: 50% advance upon contract sign-off; 50% upon successful go-live and final handover.

Taxes: All prices are exclusive of applicable taxes unless stated otherwise.

Client Responsibilities: Client will provide clean master data, approval matrices, rate cards, machine-head standards, and staff availability for training within agreed timelines.

Change Requests: Any scope change beyond this document will be documented and quoted separately before work begins.

Timeline: Delivery schedule depends on timely data provision, approvals, and sandbox/API access for integrations.

Intellectual Property: Upon full payment, Zeenat Pret receives a perpetual licence to use the delivered system. Codevelix retains ownership of the underlying platform framework.

Confidentiality: Both parties agree to keep commercial terms and business data confidential.

Warranty: Codevelix warrants that delivered modules will perform as described in this document for 90 days post go-live, covered under the included support period.

Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control.

# 8. Agreement & Acceptance

By signing below, both parties accept the scope, delivery approach, commercial terms, and after-sales services outlined in this quotation.

| For Codevelix | For Zeenat Pret |
| --- | --- |
| Name: ___________________________ | Name: ___________________________ |
| Designation: _____________________ | Designation: _____________________ |
| Signature & Date: ________________ | Signature & Date: ________________ |

Codevelix — Develop a professional website and custom software for your company.
https://codevelix.com/ | info@codevelix.com | +92 306 4228502 | Lahore, Pakistan