CODEVELIX

Website & Software Development Company | codevelix.com

info@codevelix.com  |  +92 306 4228502  |  Lahore, Pakistan

DEVELOPMENT QUOTATION

Integrated ERP & Manufacturing Management System

| Field | Detail |
| --- | --- |
| Quotation No. | CVX-DEV-Q-2026-0822-001 |
| Date | 22 August 2026 |
| Valid Until | 30 days from date of issue |
| Prepared For | Zeenat Pret (SMC) Pvt Ltd |
| Client Location | Building No 4, St No 1, Muhammad Ali Chowk, Lahore, Pakistan |
| Brands | Zeenat Pret & Gulposh |
| Prepared By | Codevelix — Custom Software & ERP Division |
| Reference Documents | 1) Zeenat Pret Requirements Document (DOCX) 2) Scope of Work — Odoo ERP v1.0 (PDF) |
| Proposed Solution | Custom Web-Based ERP (Laravel) — Integrated Modules |
| Total Project Price | PKR 800,000 (Pakistani Rupees) |

CONFIDENTIAL — For Zeenat Pret (SMC) Pvt Ltd only

# 1. Executive Summary

Codevelix has reviewed both reference documents provided by Zeenat Pret and prepared this consolidated Development Quotation for a custom integrated ERP & Manufacturing Management System.

This quotation proposes custom web application development (Laravel + modern responsive UI) covering the core operational modules identified in both documents — HR & Payroll, Purchase, Inventory, Production, Accounts, and Gatepass/Packing/Dispatch — with connected transaction flow, dashboards, and reporting.

Total fixed development price: PKR 800,000 (all-inclusive for the scope defined in Section 5 of this document).

## 1.1 About Codevelix

| Website | https://codevelix.com |
| --- | --- |
| Email | info@codevelix.com |
| Phone | +92 306 4228502 |
| Location | Lahore, Pakistan |
| Expertise | Custom ERP, Web Applications, POS, Laravel, React Dashboards, SaaS |

# 2. Document Comparison & Alignment Analysis

The following table compares the Zeenat Pret Requirements Document (DOCX) and the Scope of Work — Odoo ERP (PDF) to identify aligned scope, gaps, and the consolidated development scope for this quotation.

## 2.1 High-Level Comparison

| Aspect | Requirements DOCX | Odoo SOW PDF | Consolidated for Codevelix Dev |
| --- | --- | --- | --- |
| Platform | Custom integrated ERP (generic) | Odoo Enterprise v19 | Custom Laravel ERP (Codevelix build) |
| Client | Company ERP / Manufacturing | Zeenat Pret (SMC) Pvt Ltd | Zeenat Pret (SMC) Pvt Ltd |
| Brands | Not specified | Zeenat Pret & Gulposh (2 brands) | Single system, brand-wise data where needed |
| Core Modules | HR, Purchase, Inventory, Production, Accounts, Gatepass | 15 Odoo modules incl. CRM, Sales, POS, Maintenance | 6 core modules per Requirements DOCX + POS basics from SOW |
| Production | Styles, operations, daily wages, orders, costing | BOM, MO, work centres (Odoo MRP) | Style/operation/worker wages workflow (Requirements DOCX) |
| Accounts | COA, ledgers, petty cash, vouchers, reports | Full Odoo accounting + tax localisation | Supplier/customer ledger, expenses, petty cash, GL, P&L |
| POS / Retail | Basic POS in Inventory module | Full Odoo POS (loyalty, coupons, portable) | Basic POS (sale, barcode, invoice) — Phase scope |
| Integrations | Future: biometric, barcode, WhatsApp | Shopify, FBR, Courier, Biometric, Email | Not included in PKR 800,000 base — future phase |
| CRM / Sales | Not in Requirements DOCX | Full CRM + Sales + SQ/SO | Not included in PKR 800,000 base |
| Quality / Maintenance | QC in production flow | Dedicated Odoo QMS + Maintenance modules | Basic QC at receiving/production — not full QMS |
| Deployment | Integrated web system | Odoo.sh cloud | Client hosting or Codevelix-managed VPS |
| Data Migration | Master data phases defined | Master data + opening balances (1 cycle) | Master data templates + 1 import cycle included |

## 2.2 Module-by-Module Alignment

| Module | Requirements DOCX | Odoo SOW PDF | Included in This Quote |
| --- | --- | --- | --- |
| HR & Payroll | Full: enrollment, attendance, shifts, payroll, PF, leaves, advances, performance | Odoo HR + Payroll + statutory (PF/EOBI/tax) | YES — Core HR & payroll |
| Purchase | Requisition, PO, receiving, rejection, return, exchange, low stock | RFQ, PO, agreements, vendor pricelist | YES — Full purchase cycle |
| Inventory | Products, stock, issue, transfer, POS basics, reports | Warehouse, barcode, lot/serial, Shopify sync | YES — Stock + basic POS |
| Production | Styles, operations, worker assignment, daily production, wages, orders | BOM, MO, work centres, print job (custom) | YES — Style/operation/wage workflow |
| Accounts | COA, supplier/customer ledger, expenses, petty cash, bank, GL, reports | Full accounting, tax localisation, reconciliation | YES — Core accounting & reports |
| Gatepass / Dispatch | Gatepass, packing, dispatch, daily–annual reports | Part of Inventory dispatch / delivery challan | YES — Gatepass & dispatch |
| Dashboards & Reports | Management + department dashboards | Odoo BI spreadsheets + module analytics | YES — Management & module dashboards |
| User Roles & Audit | RBAC, audit trail, approvals | Odoo default + audit | YES — Roles, approvals, audit log |
| CRM & Sales | — | Pipeline, leads, SQ/SO, Shopify | NO — Future phase |
| Odoo POS Advanced | Basic POS only | Loyalty, coupons, portable, multi-payment | Basic POS only |
| Shopify / FBR / Courier | Listed as future enhancement | Custom integrations in SOW | NO — Future phase |
| Maintenance Mgmt | Maintenance stock category | Full Odoo Maintenance module | NO — Future phase |
| Biometric / Mobile App | Future enhancement | Biometric integration in SOW | NO — Future phase |

## 2.3 Key Findings from Comparison

Both documents target the same business: apparel manufacturing, inventory, production wages, accounts, and dispatch.

Requirements DOCX defines detailed day-to-day workflows (worker operations, gatepass, petty cash) suited to custom development.

Odoo SOW adds enterprise modules (CRM, advanced POS, Shopify, FBR, Maintenance) requiring Odoo licenses and higher implementation cost.

This Codevelix quotation delivers the Requirements DOCX core scope as a custom integrated ERP at PKR 800,000 — cost-effective vs full Odoo Enterprise rollout.

Odoo SOW items marked NO above can be added later as Phase 2 enhancements or separate integration projects.

Golden rule from both documents: ONE CONNECTED TRANSACTION FLOW — purchase → inventory → production → packing → dispatch → gatepass → accounts.

# 3. Proposed Development Solution

Codevelix will develop a custom web-based ERP system using Laravel (backend) with a modern responsive admin dashboard. The system will be browser-accessible from desktop and tablet, with role-based login for all departments.

## 3.1 Technology Stack

| Layer | Technology |
| --- | --- |
| Backend | Laravel (PHP) — secure, scalable business logic |
| Frontend / Dashboard | Responsive web UI (Blade / modern JS components) |
| Database | MySQL |
| Reports | PDF & Excel export |
| Hosting | Linux VPS / shared hosting (client or Codevelix setup) |
| Security | Role-based access, HTTPS, session management, audit logs |

## 3.2 Development Approach

Development follows the 7-phase sequence recommended in the Requirements Document (Section 18), consolidated into this single project delivery:

| Phase | Modules | Duration (Est.) |
| --- | --- | --- |
| Phase 1 | Foundation — Users, roles, masters (departments, employees, suppliers, products, warehouses, operations, styles, chart of accounts) | 3–4 weeks |
| Phase 2 | HR & Payroll — enrollment, attendance, shifts, leave, salary, advances, PF, allowances, increments, payroll | 3–4 weeks |
| Phase 3 | Purchase & Inventory — requisitions, PO, receiving, rejection, returns, exchange, stock, issuance, transfers, low-stock alerts | 3–4 weeks |
| Phase 4 | Production — styles, operations, worker assignment, daily production, wages, orders, workflow, costing, reports | 4–5 weeks |
| Phase 5 | Accounts — ledgers, expenses, petty cash, bank/cash, vouchers, general ledger, financial reports | 3–4 weeks |
| Phase 6 | Gatepass, Packing & Dispatch — packing, dispatch, gatepass, delivery status, period reports | 2–3 weeks |
| Phase 7 | Dashboards, UAT, Training & Go-Live — management KPIs, department dashboards, alerts, deployment | 2–3 weeks |

Estimated total duration: 4–5 months from project kick-off and advance receipt.

# 4. Detailed Functional Scope (Consolidated from Both Documents)

## 4.1 HR & Payroll Management

Employee registration & enrollment (code, CNIC, department, designation, shift, salary structure)

Daily attendance — present, absent, late, half-day, leave, overtime, correction with approval

Shift management — create shifts, assign employees, shift history

Payroll — monthly/daily/production-based wages, allowances, deductions, bonuses

Salary advance — request, approval, recovery schedule, balance tracking

Provident Fund (PF) — employee/company contribution, monthly calculation, reports

Annual leave — types, request, approval, balance, entitlement, history

Increments & allowances — salary history, effective dates

Performance records — evaluation, ratings, supervisor comments, history

Complete employee 360° history (attendance, payroll, leaves, advances, PF, transfers)

HR reports — attendance register, payroll register, payslips (PDF), leave balance, PF summary

## 4.2 Purchase & Procurement

Purchase requisition with department approval workflow

Item categories — fabric, accessories, maintenance/general stock (configurable)

Supplier master — code, contact, tax, payment terms, transaction history

Purchase order — supplier, items, qty, rate, tax, discount, approval workflow

Stock receiving (GRN) — ordered vs received vs rejected qty, warehouse/location

Rejection management — reason, inspection remarks, return/replacement status

Purchase returns & exchanges — linked transactions, stock & supplier ledger adjustment

Low stock alerts — item below minimum level with dashboard notification

Reports — daily/monthly/annual purchase, supplier-wise, item-wise, pending POs, outstanding

## 4.3 Inventory & Stock Management

Product/item creation — code, category, color, size, fabric type, barcode, SKU, cost, price

Stock tracking — opening, purchase, production, transfer, issue, return, adjustment, damaged, closing

Stock issuance to production, departments, maintenance with full history

Stock transfer between warehouses, stores, departments

Basic POS — product search, barcode scan, qty, discount, payment, invoice/receipt print, returns

Inventory reports — current stock, movement, valuation, low stock, warehouse-wise, category-wise

## 4.4 Production Management

Style management — style number, buyer, season, fabric, accessories, operations, cost

Style-based operations — configurable workflow (cutting, stitching, pressing, packing, etc.)

Worker/employee assignment to operations with daily production entry

Daily production — date, employee, style, order, operation, qty completed/rejected, rate, wages

Production-based wages — piece-rate, operation-based, order-based, incentives, OT

Production orders — customer/buyer, style, qty, delivery date, priority, status tracking

Order workflow — material → cutting → operations → quality → finishing → packing → dispatch

Production costing — worker wages, material, accessories, rejection/wastage

Production reports — daily/monthly, style-wise, order-wise, worker wages, pending/completed

## 4.5 Accounts & Finance

Chart of accounts — assets, liabilities, equity, income, expenses

Supplier ledger — purchases, payments, returns, outstanding balance, running balance

Customer ledger — sales, receipts, returns, outstanding (where applicable)

Expense management — category, amount, payment method, department, approval, attachments

Petty cash — opening, received, expense, transfer, closing, reconciliation

Bank & cash management — accounts, deposits, withdrawals, transfers, reconciliation

General ledger & vouchers — payment, receipt, journal with reference and approval

Financial reports — GL, trial balance, P&L, balance sheet, payables, receivables, daily/monthly/annual

Auto-linking from Purchase, Payroll, Production wages, and POS where applicable

## 4.6 Gatepass, Packing & Dispatch

Gatepass creation — number, date, order, customer, vehicle, driver, items, qty, purpose, authorization

Packing management — order, style, packed qty, carton/box, packing employee, date

Dispatch — dispatch number, customer, vehicle, driver, destination, shipping details, status

Workflow — order → production → quality → finishing → packing → dispatch → gatepass → delivery

Gatepass reports — daily, weekly, monthly, annual; customer/order/vehicle/driver-wise; pending/completed

## 4.7 Cross-Cutting Features (Both Documents)

User roles & permissions — Admin, Management, HR, Purchase, Store, Production, Accounts, Dispatch, Security

Approval workflows — purchase, leave, salary advance, vouchers (configurable)

Management dashboard — employees, attendance, payroll, purchase, stock, production, dispatch, accounts KPIs

Department dashboards — HR, Purchase, Inventory, Production, Accounts, Dispatch

Notifications & alerts — low stock, pending approvals, attendance issues, production delays, pending dispatch

Audit trail — created/updated/approved by, date/time, old/new values on all key transactions

Document printing — PO, GRN, payslip, production sheet, wage sheet, gatepass, invoices, vouchers (PDF)

Search & filter — date range, employee, supplier, item, style, order, warehouse, status across modules

Master data import templates (Excel/CSV) — employees, suppliers, products, opening stock, COA

# 5. Financial Quotation

Codevelix offers the complete development scope described in Section 4 as a fixed-price project.

## 5.1 Total Project Price

| Description | Amount (PKR) |
| --- | --- |
| Custom ERP & Manufacturing Management System (Full development — Sections 4.1 to 4.7, all 7 phases) | 800,000 |
| Professional Services Tax (if applicable) | As per prevailing FBR rules |
| GRAND TOTAL | PKR 800,000 |

## 5.2 What Is Included in PKR 800,000

Complete custom web ERP development (Laravel + responsive dashboard)

All 6 core modules: HR, Purchase, Inventory, Production, Accounts, Gatepass/Dispatch

Basic POS functionality within Inventory module

Management & department dashboards with alerts

Role-based access, approval workflows, audit trail

PDF/Excel reports and printable documents

Master data import templates + one import cycle

Deployment to client hosting or Codevelix-managed server setup

User training (onsite in Lahore — up to 3 sessions)

30 days post go-live bug-fix support (warranty period)

## 5.3 Exclusions (Not Included in PKR 800,000)

Odoo Enterprise licenses, Odoo.sh hosting, or Odoo-related costs

CRM, advanced sales pipeline, Shopify, FBR e-invoicing, courier API integrations

Biometric attendance hardware & device integration

Mobile application (iOS/Android) — web is mobile-responsive only

WhatsApp/SMS/email notification integrations

Historical transactional data migration (prior years) — opening balances only

Barcode scanner hardware, POS terminals, printers (client supplies)

Domain registration, SSL certificate, annual hosting renewal (client cost or separate AMC)

Scope items from Odoo SOW not listed in Section 4 (CRM, Maintenance, advanced POS loyalty, etc.)

Any feature not explicitly listed in Section 4 — subject to Change Request

## 5.4 Optional Future Enhancements (Separate Quote)

| Enhancement | Indicative Range (PKR) |
| --- | --- |
| Shopify / e-commerce integration | 150,000 – 250,000 |
| Biometric attendance integration | 80,000 – 120,000 |
| Mobile app (employee self-service / production entry) | 200,000 – 350,000 |
| FBR e-invoicing integration | 100,000 – 180,000 |
| Advanced POS (loyalty, multi-branch) | 120,000 – 200,000 |
| Annual Maintenance Contract (AMC) after warranty | 120,000 – 240,000/year |

# 6. Payment Terms

| Milestone | % | Amount (PKR) | Trigger |
| --- | --- | --- | --- |
| Advance — Contract Signing & Project Kick-off | 40% | 320,000 | Signed quotation + advance payment |
| Mid-Project — After Phase 3 (Purchase & Inventory) Demo | 30% | 240,000 | Client approval of Phases 1–3 modules |
| Pre Go-Live — After Phase 6 (All Modules) UAT Sign-off | 20% | 160,000 | UAT passed, ready for deployment |
| Final — Go-Live + 30-Day Warranty Completion | 10% | 80,000 | System live + warranty period complete |

## 7. Deliverables

Fully functional custom ERP web application (source code owned by client upon full payment)

Deployed production environment + staging environment for testing

Database schema and admin access documentation

User guide / module-wise operation manual (PDF)

Master data import templates (Excel/CSV)

Training sessions for key users (HR, Purchase, Store, Production, Accounts, Dispatch)

30 days post go-live warranty support (bug fixes within agreed scope)

## 8. Client Responsibilities

Assign a project focal person and department leads for requirement confirmation

Provide master data (employees, suppliers, products, COA, opening balances) in agreed format

Review and approve modules at each milestone within 5 business days

Provide hosting/server access or approve Codevelix hosting arrangement

Execute UAT and document results before go-live sign-off

Ensure key staff availability for training sessions in Lahore

## 9. Timeline

Estimated project duration: 4–5 months from receipt of advance payment and kick-off meeting.

Timeline depends on timely client feedback, data provision, and milestone approvals.

## 10. Warranty & Support

30 days free bug-fix support from go-live date covers defects in delivered scope. Enhancements, new features, or items outside Section 4 require a separate Change Request at PKR 5,000/hour or agreed fixed price.

## 11. Terms & Conditions

Quotation valid for 30 days from date of issue.

Scope limited to Section 4; changes after sign-off via written Change Request.

Codevelix retains right to use generic non-confidential components in other projects; client data remains confidential.

Full source code and IP transfer to client upon receipt of final payment.

Either party may terminate with 15 days written notice; payment due for work completed to date.

Disputes governed by laws of Pakistan; courts of Lahore have jurisdiction.

# 12. Quotation Acceptance

By signing below, the authorised representative of Zeenat Pret (SMC) Pvt Ltd accepts this quotation at PKR 800,000 and authorises Codevelix to commence development upon receipt of the advance payment.

|  | Codevelix | Zeenat Pret (SMC) Pvt Ltd |
| --- | --- | --- |
| Authorised Name |  |  |
| Designation |  |  |
| Signature |  |  |
| Date |  |  |
| Company Stamp |  |  |

— End of Quotation —

Ref: CVX-DEV-Q-2026-0822-001  |  Codevelix  |  https://codevelix.com  |  info@codevelix.com  |  +92 306 4228502